# WRA_10_EXECUTION_ROADMAP_AND_DEVELOPMENT_PLAN

## WeRepairRefrigerators

### Execution Roadmap, Priorities, Milestones and Build Strategy

Version 1.0 June 2026

# Purpose of This Document

The previous documents describe:

Vision

Architecture

CRM

Customer Portal

AI

Community

Inventory

Vendor Search

Implementation History

This document answers a different question:

What do we build next?

In what order?

Why?

This roadmap exists to prevent random development.

Every major feature must support the long-term platform vision.

# Current Project Status

Platform Maturity:

Foundation Stage Complete

Approximate Completion:

30%

The platform already contains:

Authentication

Technician Profiles

Public Profiles

Service Requests

Notes

Photos

Estimates

Estimate Approval

Scheduling Foundation

Appointment Booking

Job Lifecycle

Dashboard Foundation

Job Workspace

Jobs Inbox

# Current Priority

STOP building isolated features.

START validating complete workflows.

# Immediate Objective

Verify the entire repair lifecycle.

Customer

↓

Service Request

↓

Appointment

↓

Diagnosis

↓

Estimate

↓

Approval

↓

Parts

↓

Invoice

↓

Payment

↓

Receipt

↓

Closed Job

Until this workflow works reliably, no major expansion should occur.

# Phase 1

Workflow Completion

Status:

ACTIVE

Priority:

CRITICAL

# Task Group 1

End-to-End Workflow Audit

Purpose:

Verify every existing feature.

# Audit Checklist

Create Customer

Create Service Request

Create Appointment

Update Status

Create Estimate

Send Estimate

Approve Estimate

Create Invoice

Collect Payment

Generate Receipt

Close Job

Verify Dashboard Updates

Verify Mobile Experience

# Success Criteria

No broken workflow.

No missing transitions.

No dead-end states.

No manual database intervention.

# Task Group 2

Customer Foundation

Priority:

CRITICAL

Current Status:

Missing

# Customer Entity

Create permanent customer records.

Required Fields:

Name

Phone

Email

Addresses

Created Date

Last Service Date

Total Revenue

Total Jobs

Preferred Technician

# Customer Relationships

Customer

↓

Addresses

↓

Appliances

↓

Jobs

↓

Estimates

↓

Invoices

↓

Payments

# Customer Search

Required Features:

Search By Phone

Search By Email

Search By Name

Duplicate Detection

Customer Timeline

# Success Criteria

Every job belongs to a customer.

Every customer has permanent history.

# Task Group 3

Customer Portal

Priority:

CRITICAL

# Customer Portal Features

My Jobs

My Estimates

My Invoices

My Appliances

My Addresses

My Profile

Messages

Payment Methods

Repair History

Receipts

# Customer Login Rules

Guests:

Can Browse

Can Use AI Advisor

Cannot Create Jobs

Registered Customers:

Can Request Service

Can Approve Estimates

Can Pay Invoices

Can Store Appliances

# Success Criteria

Customer can manage entire relationship through WRA.

# Phase 2

Mobile First Validation

Priority:

VERY HIGH

# Why

Technicians do not work from desktops.

Technicians work:

In Trucks

At Customer Homes

At Supply Houses

In Warehouses

# Mobile Audit Screens

Dashboard

Jobs

Job Workspace

Estimate Builder

Invoice Builder

Customer Profile

Schedule

Technician Profile

# Required Device Sizes

375px

390px

430px

# Success Criteria

Technician completes entire repair workflow from phone.

# Phase 3

Invoice & Payment Completion

Priority:

HIGH

# Current State

Invoice Foundation Exists

Payment System Missing

Receipt System Missing

# Required Features

Card Payments

ACH

Apple Pay

Google Pay

Receipt Generation

Payment Tracking

Refund Support

Deposit Support

# Success Criteria

Customer receives receipt automatically.

# Phase 4

Appliance Registry

Priority:

HIGH

# Purpose

Create lifetime appliance history.

# Appliance Fields

Brand

Type

Model

Serial

Purchase Year

Location

Repair History

Notes

# Success Criteria

Customer can see complete appliance history.

Technician can see complete appliance history.

# Phase 5

AI Advisor Version 1

Priority:

HIGH

# Customer AI

Problem Analysis

Repair Cost Estimates

Repair vs Replace Guidance

Technician Recommendations

# Technician AI

Error Codes

Diagnosis Suggestions

Testing Procedures

Manual Search

Repair Guidance

# Success Criteria

AI provides meaningful assistance.

# Phase 6

Community Foundation

Priority:

HIGH

# Initial Community Features

Discussion Boards

Repair Cases

Comments

Likes

Bookmarks

Direct Messaging

# Success Criteria

Technicians actively contribute knowledge.

# Phase 7

Vendor Search Foundation

Priority:

HIGH

# Initial Vendors

Encompass

Marcone

Reliable Parts

Parts Town

Dey

# Search Inputs

Part Number

Model Number

Description

# Search Results

Availability

Price

Shipping Time

Alternatives

# Success Criteria

Single search replaces multiple vendor websites.

# Phase 8

Inventory Foundation

Priority:

MEDIUM

# Initial Features

Truck Inventory

Inventory Assignment

Inventory Tracking

Inventory Alerts

# Success Criteria

Technician tracks inventory directly in WRA.

# Phase 9

Marketplace Matching Engine

Priority:

MEDIUM

# Matching Factors

Distance

Availability

Brand Experience

Completed Cases

Customer Reviews

Community Reputation

Response Time

# Success Criteria

Customers automatically see best technician options.

# Phase 10

Nationwide Marketplace

Priority:

LONG TERM

# Expansion Strategy

Houston

↓

Texas

↓

Multi-State

↓

National

# Geographic Scaling Philosophy

Never expand geography before workflow quality.

Quality first.

Scale second.

# Dashboard Roadmap

Current Status:

Good Foundation

Future Focus:

Functionality

Not Cosmetic Redesign

# Dashboard Future Modules

AI Advisor

Vendor Search

Inventory

Messages

Calls

Community

Revenue Intelligence

# CRM Roadmap

Current Status:

Strong Foundation

Future Focus:

Customer Lifecycle

Payment Lifecycle

Inventory Lifecycle

# Technical Debt Rules

Do not create duplicate systems.

Do not create temporary systems.

Do not create placeholder workflows.

Build production-ready foundations whenever possible.

# Milestone Philosophy

Before every major architecture change:

Create Rollback Point

Create Milestone Tag

Update Documentation

# Documentation Requirements

Every major task must update:

PROJECT_STATE.md

ROADMAP.md

DEVELOPER_HANDOFF.md

WRA_ROADMAP_MASTER.md

Implementation History

# One-Year Objective

Customer Portal

Customer Database

Payment System

AI Foundation

Community Foundation

Vendor Search Foundation

Inventory Foundation

Stable Mobile Workflow

# Three-Year Objective

National Marketplace

Large Technician Community

Advanced AI

Inventory Network

Vendor Intelligence Network

Technician Reputation System

Voice Collaboration

# Five-Year Objective

Become the operating system of the appliance repair industry.

Customers start their repair journey inside WRA.

Technicians operate their businesses inside WRA.

Manufacturers, vendors, technicians and customers participate in the same ecosystem.

# What We Build Next

Immediate Next Milestone:

Task 143

Workflow Audit

Customer Foundation

No major platform expansion should happen before these are completed and validated.

# Final Success Definition

A customer can:

Create Account

↓

Add Appliance

↓

Request Service

↓

Choose Technician

↓

Approve Estimate

↓

Pay Invoice

↓

Receive Receipt

↓

Review Repair History

A technician can:

Receive Job

↓

Diagnose

↓

Create Estimate

↓

Order Parts

↓

Schedule Return Visit

↓

Create Invoice

↓

Receive Payment

↓

Close Job

using only a mobile device.

When this workflow operates reliably, WRA transitions from a promising project into a viable national platform.