# WRA_09_IMPLEMENTATION_HISTORY_AND_PROJECT_STATE

## WeRepairRefrigerators

### Implementation History, Completed Milestones, Current State and Technical Evolution

Version 1.0
June 2026

# Purpose of This Document

This document records the implementation history of WRA.

Unlike the previous documents that describe the future platform, this document describes what has actually been built, what currently exists, what is partially implemented, and what remains unfinished.

This document is intended to prevent future confusion when starting new chats, onboarding developers, reviewing architecture decisions, or planning future milestones.

# Project Origin

The project began with a simple goal:

Create a better CRM for appliance repair technicians.

Over time the vision evolved.

The platform became:

Customer Marketplace

Technician Operating System

AI Advisor

Community

Vendor Search

Inventory Platform

The project is no longer a CRM project.

It is now a platform project.

# Repository Information

Primary Project Location:

/Users/serhiitatarenko/Desktop/WeRepairRefrigerators

Primary Development Stack:

Next.js

TypeScript

Supabase

PostgreSQL

Tailwind

# Current Core Directories

Frontend

frontend/

Backend

backend/

Database

supabase/

Documentation

docs/

Infrastructure

infrastructure/

# Critical Files

These files currently form the operational core of WRA.

Dashboard

frontend/src/app/dashboard/page.tsx

Dashboard Overview

frontend/src/components/dashboard/DashboardJobsOverview.tsx

Jobs Inbox

frontend/src/components/dashboard/ServiceRequestsInbox.tsx

Job Workspace

frontend/src/components/dashboard/ServiceRequestDetail.tsx

Schedule

frontend/src/components/dashboard/TechnicianSchedule.tsx

Navigation

frontend/src/components/dashboard/DashboardSidebar.tsx

frontend/src/components/dashboard/DashboardNavigationLinks.tsx

Supabase Types

frontend/src/lib/supabase/types.ts

Service Request Records

frontend/src/lib/service-request-records.ts

Address Intelligence

frontend/src/lib/address-autocomplete.ts

# Milestone History

# M1 Authentication

Status:

COMPLETE

Implemented:

Authentication

User Accounts

Role-Based Access

Protected Dashboard Routes

Technician Access

Admin Access

# M2 Technician Profiles

Status:

COMPLETE

Implemented:

Technician Profile

Business Name

Experience

ZIP Coverage

Specialties

Public Profile Support

# M3 Public Technician Pages

Status:

COMPLETE

Implemented:

Public Technician Profiles

Technician Directory

Profile Slugs

Marketplace Visibility

# M4 Service Requests

Status:

COMPLETE

Implemented:

Job Creation

Service Request Storage

Lead Tracking

Status Updates

# M5 Notes System

Status:

COMPLETE

Implemented:

Notes

Timeline Integration

Diagnostic Notes

Internal Notes

# M6 Photos

Status:

COMPLETE

Implemented:

Photo Uploads

Photo History

Job Attachments

# M7 Estimates

Status:

COMPLETE

Implemented:

Estimate Builder

Estimate Editing

Estimate Sending

Estimate Storage

# M8 Customer Approval Flow

Status:

COMPLETE

Implemented:

Approval Page

Approval Tokens

Customer Approval

Customer Decline

Automatic Status Updates

# M9 Invoice Foundation

Status:

PARTIAL

Implemented:

Invoice Creation

Invoice Storage

Invoice Display

Still Missing:

Payment Engine

Receipt Engine

# M10 Scheduling Foundation

Status:

COMPLETE

Implemented:

Scheduling Engine

Availability Rules

Time Windows

Dispatcher Logic

# M11 Dispatcher Preview

Status:

COMPLETE

Implemented:

Technician Matching

Dispatcher Preview

Recommendation Logic

Eligibility Rules

# M12 Technician Availability

Status:

COMPLETE

Implemented:

Availability Rules

Working Hours

Availability Storage

# M13 Appointment Booking

Status:

COMPLETE

Implemented:

Appointment Creation

Conflict Prevention

Booking Logic

# M14 Calendar Foundation

Status:

PARTIAL

Implemented:

Internal Calendar

Google Calendar Sync Foundation

Not Fully Validated

# M15 Job Lifecycle

Status:

COMPLETE

Implemented:

New

Contacted

Scheduled

Diagnosed

Estimate Sent

Estimate Approved

Parts Needed

Parts Ordered

Parts Received

Return Visit Scheduled

Completed

Closed

Waiting Customer

Canceled

# M16 Dashboard Redesign

Status:

COMPLETE

Large UI effort.

# Dashboard Evolution

Initial State

Developer Dashboard

Dark Theme

Technical Language

Low Density

Not Technician Friendly

# Current State

Technician Command Center

Light CRM Style

Operational Layout

Improved Mobile Direction

Dashboard now includes:

Need Attention

Today's Schedule

Revenue Snapshot

Messages

Calls

Community Preview

AI Preview

Vendor Preview

Inventory Preview

# Task History (Recent)

# Task 130

Google Calendar Foundation

Implemented:

Calendar Sync Layer

Appointment Sync Infrastructure

# Task 131

Dispatch Board

Implemented:

Technician Schedule View

Dispatch-Oriented Layout

# Task 132

Job Status Lifecycle

Implemented:

Automatic Status Transitions

Estimate-Driven Status Updates

# Task 133

Dashboard Style Transition

Implemented:

Move away from dark developer styling.

Work toward technician-focused CRM experience.

# Task 134

Job Workspace Redesign

Implemented:

Light CRM Cards

Estimate Improvements

Invoice Improvements

Timeline Improvements

Notes Improvements

Photos Improvements

# Task 135

Jobs Inbox Redesign

Implemented:

Light CRM Jobs Board

Summary Metrics

Filters

Cleaner Job Cards

# Task 136

Dashboard Alignment

Implemented:

Command Center Layout

Operational Focus

Cleaner Quick Actions

# Task 137

Dashboard Data Validation

Implemented:

Real Data Widgets

Error Handling Improvements

Dashboard Reliability Improvements

# Task 138

Dashboard Expansion

Implemented:

Need Attention

AI Preview

Vendor Preview

Manuals Preview

Calls Preview

Community Preview

# Task 139

Dashboard Density Improvements

Implemented:

Reduced Empty Space

Improved Layout Hierarchy

More Operational Focus

# Task 140

Dashboard Compact Layout

Implemented:

Smaller Cards

Improved Information Density

Better Command Center Feel

# Task 141

Premium Dashboard Pass

Implemented:

Improved Sidebar

Improved KPI Cards

Improved Schedule Presentation

Improved Community Presentation

Improved Vendor Presentation

# Current Dashboard Status

Dashboard work is considered:

80-90% Complete

Future work should focus on functionality rather than cosmetic redesigns.

# Current Technical Reality

Implemented and Usable:

Authentication

Technician Profiles

Public Profiles

Jobs

Notes

Photos

Estimates

Estimate Approval

Scheduling

Appointments

Status Lifecycle

Dashboard

Job Workspace

Jobs Inbox

# Partially Implemented

Invoices

Calendar Sync

Dispatcher

Dashboard Widgets

# Not Implemented

Customer Database

Customer Portal

Appliance Registry

Inventory Backend

Vendor APIs

Community Backend

AI Backend

Payment Processing

Receipt Delivery

Technician Messaging

Voice Rooms

Truck Inventory

# Architectural Decisions

Locked Decisions

## Dashboard

Dashboard = Technician Command Center

Not Analytics Dashboard

## Scheduling

CRM Appointment Table

=

Source of Truth

Google Calendar

=

Outbound Sync Only

## Customer

Customer is a First-Class Entity

All workflows begin with Customer

## Mobile

Mobile First

Desktop Secondary

## Community

Community is Core Platform Functionality

Not an Add-On

## AI

AI Advisor is a Core Platform Layer

Not a Future Add-On

# Current Priority

Task 143

End-to-End Workflow Audit

Customer Foundation

# Workflow Audit Scope

Customer

↓

Service Request

↓

Appointment

↓

Estimate

↓

Approval

↓

Invoice

↓

Payment

↓

Receipt

↓

Closed Job

Every step must be verified.

# Known Technical Gaps

Customer Database

Customer Portal

Appliance Registry

Payment Engine

Receipt Engine

Vendor Search Backend

Inventory Backend

Community Backend

AI Backend

Marketplace Matching Engine

# Rollback Strategy

Before large changes:

Create Milestone Tag

Document Rollback Point

Update:

PROJECT_STATE.md

ROADMAP.md

DEVELOPER_HANDOFF.md

# Current Development Philosophy

Stop building isolated features.

Focus on complete workflows.

Focus on mobile-first execution.

Focus on customer-to-payment lifecycle.

Focus on real-world usability.

# Success Definition

The platform is successful when:

A customer can create an account, request service, approve an estimate, pay an invoice, and review repair history.

A technician can receive a job, diagnose, estimate, repair, invoice, receive payment, and close the job entirely from a mobile device.

At that point WRA becomes a real operating system for appliance repair businesses rather than a collection of software modules.

# Relationship to Final Document

Document 10:

Execution Roadmap and Future Development Plan